CLEARNOTE

AI-Powered Medical Visit Intelligence Platform

Production End-to-End Planning Document

| Version 1.0 | Status Draft | Date March 2026 | Classification Internal |
| --- | --- | --- | --- |

Prepared for: Portfolio & Engineering Review

# 1. Executive Summary

ClearNote is a production-grade, AI-powered web application that solves a critical and underserved problem in healthcare: patients forget 40-80% of what physicians tell them during appointments. ClearNote enables patients to securely record their medical visits, then uses a chained pipeline of Hugging Face models to deliver a personalized, plain-language summary, extracted action items, medication/diagnosis data, follow-up Q&A, and multilingual translation — all within a privacy-first, HIPAA-conscious architecture.

This document provides the complete production blueprint: system design, functional requirements, API specifications, UI/UX guidelines, data architecture, security posture, sprint plan, STAR narrative, and interview talking points.

## Key Outcomes

| Metric | Target | Success Indicator |
| --- | --- | --- |
| Transcription Accuracy | >92% WER on medical speech | Whisper large-v3 benchmark |
| Summary Quality (ROUGE-L) | >0.45 against clinical notes | Compared to physician notes |
| End-to-end Latency | <90s for 30min recording | p95 job completion time |
| Time to First Summary | <30s for 10min recording | p50 processing time |
| Uptime SLA | 99.5% monthly | Railway + Vercel monitoring |
| User Retention (D30) | >35% | Post-MVP analytics |

# 2. Problem Statement & Opportunity

## 2.1 The Core Problem

Medical communication failure is a documented, widespread patient safety issue. Research consistently shows:

- Patients forget 40-80% of medical information immediately after an appointment (Kessels, 2003 — Journal of the Royal Society of Medicine)

- Only 50% of medical instructions are retained after 48 hours

- Non-native English speakers face additional comprehension barriers, leading to 30% lower medication adherence

- Elderly patients managing chronic conditions are particularly vulnerable, often lacking caregivers to take notes

- Patients with anxiety or terminal diagnoses report near-zero recall of treatment plans

## 2.2 Market Opportunity

The addressable market is large and growing. Healthcare AI is projected to reach $45B by 2026. Specifically:

| Segment | Opportunity |
| --- | --- |
| Chronic illness patients (US) | 133M Americans — recall assistance drives adherence |
| Non-English-speaking patients | 67M — translation layer is a direct enabler |
| Elderly patients (65+) | 58M — caregiver-friendly PDF exports |
| Post-surgical patients | 50M annual surgeries — discharge instruction recall |
| Mental health patients | Anxiety and trauma reduce recall — structured summaries help |

## 2.3 Competitive Landscape

| Competitor | Limitation | ClearNote Advantage |
| --- | --- | --- |
| Nuance DAX (ambient AI) | Physician-facing only, $$$, enterprise contracts | Patient-facing, free/freemium, self-serve |
| Otter.ai | Generic transcription, no medical NER or Q&A | Medical-specific pipeline + QA layer |
| Manual note-taking | Error-prone, disruptive to conversation | Passive recording, automatic processing |
| After-visit summaries (EHR) | Jargon-heavy, often incomplete | Plain language, patient-centric summaries |

# 3. Requirements

## 3.1 Functional Requirements

### FR-1: Authentication & User Management

- FR-1.1: Users register with email/password or OAuth (Google)

- FR-1.2: Email verification required before recording access

- FR-1.3: Role-based access: Patient, Caregiver (read-only share), Admin

- FR-1.4: Session tokens expire in 24h; refresh token valid 30 days

- FR-1.5: Account deletion triggers GDPR-compliant data purge within 30 days

### FR-2: Audio Recording & Upload

- FR-2.1: In-browser recording via MediaRecorder API (WebM/Opus)

- FR-2.2: Upload existing audio files (MP3, M4A, WAV, MP4 — max 500MB)

- FR-2.3: Recording must display live duration and waveform visualization

- FR-2.4: Consent confirmation modal required before every recording session

- FR-2.5: Upload progress bar with cancellation support

- FR-2.6: Audio stored encrypted in S3; client never holds raw URL

### FR-3: AI Processing Pipeline

- FR-3.1: ASR — Transcribe audio using openai/whisper-large-v3

- FR-3.2: NER — Extract medications, diagnoses, dates using clinical NER model

- FR-3.3: Summarization — Generate patient-friendly summary using BART/PEGASUS

- FR-3.4: Classification — Tag urgency: follow-up, prescription, referral, normal

- FR-3.5: Q&A — Users can ask questions against transcript (deepset/roberta-base-squad2)

- FR-3.6: Translation — Translate summary to user's preferred language (Helsinki-NLP/opus-mt)

- FR-3.7: Pipeline status exposed via WebSocket for real-time progress

### FR-4: Summary & Results Interface

- FR-4.1: Display structured summary: Overview, Medications, Next Steps, Questions

- FR-4.2: Highlighted transcript with clickable NER annotations

- FR-4.3: Q&A chat interface over transcript — minimum 10 questions per session

- FR-4.4: Download summary as PDF with ClearNote branding and patient info header

- FR-4.5: Share summary with caregiver via email (view-only tokenized link, 7-day expiry)

### FR-5: History & Dashboard

- FR-5.1: Visit history list with date, doctor name (manual), status, tags

- FR-5.2: Search visits by keyword or date range

- FR-5.3: Medication tracking across visits — flag new additions or changes

- FR-5.4: Export all visits as ZIP archive (GDPR data portability)

## 3.2 Non-Functional Requirements

| Category | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| Performance | Transcription latency | <60s per 10min audio | p95 pipeline timer |
| Performance | API response time | <300ms for all endpoints | p99 APM traces |
| Scalability | Concurrent job processing | 50 concurrent jobs | Load test (k6) |
| Availability | Monthly uptime | 99.5% | UptimeRobot |
| Security | Data encryption at rest | AES-256 | AWS S3 default |
| Security | Data in transit | TLS 1.3 minimum | SSL Labs A+ |
| Compliance | Audio retention default | User-controlled, max 2 years | Settings page |
| Accessibility | WCAG compliance | AA minimum | Axe automated + manual |
| Mobile | Responsive breakpoints | 375px, 768px, 1280px | BrowserStack |

## 3.3 Out of Scope (v1.0)

- Real-time live transcription during appointments (v2 roadmap)

- EHR integration (Epic, Cerner FHIR API) — v3 roadmap

- Native iOS/Android apps — v2 roadmap

- HIPAA Business Associate Agreements — required before enterprise sales

- Physician-facing dashboard — v3

# 4. System Design & Architecture

## 4.1 High-Level Architecture

ClearNote follows a three-tier architecture: a React SPA (client), a FastAPI application server (backend), and a set of AI microservices orchestrated as an async job pipeline. Communication between the SPA and backend is REST + WebSocket. The AI pipeline runs as background Celery workers consuming from a Redis queue.

Architecture Decision: Async AI Pipeline

Transcription of a 30-minute recording takes 40-90 seconds. Blocking the HTTP thread is unacceptable.

Solution: POST /jobs creates a Celery task, returns job_id immediately. The SPA subscribes to

ws://api/jobs/{job_id}/status for real-time updates (connecting, transcribing, analyzing, done).

This pattern keeps the API stateless and supports horizontal job worker scaling independently.

## 4.2 Component Inventory

| Component | Technology | Responsibility |
| --- | --- | --- |
| Frontend SPA | React 18, Vite, Tailwind CSS, shadcn/ui | UI, recording, Q&A chat, PDF trigger |
| API Server | FastAPI (Python 3.12), Uvicorn, Gunicorn | Auth, routing, job dispatch, WebSocket hub |
| Job Queue | Celery 5 + Redis 7 | Async AI pipeline execution |
| AI Workers | Python, HuggingFace transformers, torch | ASR, NER, summarization, QA, translation |
| Database | PostgreSQL 16 (via SQLAlchemy + Alembic) | Users, visits, transcripts, jobs |
| Object Storage | AWS S3 (or Cloudflare R2) | Encrypted audio files, generated PDFs |
| Auth Provider | Clerk.dev (or Auth0) | JWT issuance, OAuth, session management |
| Cache | Redis 7 | Job queue + session cache + rate limiting |
| PDF Generator | WeasyPrint (Python) | Server-side summary PDF generation |
| Frontend Host | Vercel | CDN, edge caching, preview deployments |
| Backend Host | Railway.app | API + worker containers, auto-deploy from GitHub |
| Monitoring | Sentry (errors) + PostHog (analytics) | Error tracking, funnel analysis |

## 4.3 Data Flow

### Recording Upload Flow

- User completes recording in browser → WebM blob stored in memory

- POST /api/v1/visits creates a Visit record (status: pending)

- POST /api/v1/jobs/transcribe receives audio blob, uploads to S3 (server-side presigned URL)

- Celery task created: job_id returned to client

- Client opens WebSocket: ws://api/jobs/{job_id}/status

- Worker pulls audio from S3, runs Whisper ASR → raw transcript saved to Postgres

- Worker runs NER, Summarization, Classification sequentially

- Worker publishes progress events to Redis pub/sub → WebSocket hub broadcasts to client

- On completion, Visit status updated to 'ready' → frontend re-fetches full result

### Q&A Flow

- User types question in chat interface

- POST /api/v1/visits/{id}/qa with question payload

- Backend retrieves chunked transcript from Postgres

- Runs deepset QA model against transcript chunks, returns top answer + confidence

- Response streamed back to frontend Q&A panel

## 4.4 Database Schema (Core Tables)

users

| Column | Type & Notes |
| --- | --- |
| id | UUID, PK, default gen_random_uuid() |
| email | VARCHAR(255), UNIQUE, NOT NULL |
| clerk_user_id | VARCHAR(100), UNIQUE (external auth reference) |
| preferred_language | VARCHAR(10), default 'en' (BCP-47 code) |
| created_at | TIMESTAMPTZ, default now() |
| deleted_at | TIMESTAMPTZ, nullable (soft delete for GDPR) |

visits

| Column | Type & Notes |
| --- | --- |
| id | UUID, PK |
| user_id | UUID, FK → users.id, CASCADE DELETE |
| title | VARCHAR(200), e.g. 'Dr. Smith - Cardiology' |
| visit_date | DATE, user-provided |
| status | ENUM: pending ¦ processing ¦ ready ¦ failed |
| audio_s3_key | VARCHAR(500), nullable (deleted post-processing if user opts in) |
| tags | TEXT[], e.g. {referral, prescription, follow-up} |
| created_at / updated_at | TIMESTAMPTZ |

transcripts

| Column | Type & Notes |
| --- | --- |
| id | UUID, PK |
| visit_id | UUID, FK → visits.id, CASCADE DELETE |
| raw_text | TEXT — full ASR output |
| chunks | JSONB — array of {start_s, end_s, text} for Q&A chunking |
| language_detected | VARCHAR(10) — ISO language code |
| wer_confidence | FLOAT — model confidence score |

summaries

| Column | Type & Notes |
| --- | --- |
| id | UUID, PK |
| visit_id | UUID, FK → visits.id |
| overview | TEXT — 3-5 sentence plain-language summary |
| medications | JSONB — [{name, dose, frequency, is_new}] |
| diagnoses | JSONB — [{term, icd_hint, is_new}] |
| action_items | JSONB — [{description, due_date_hint, urgency}] |
| urgency_tag | ENUM: normal ¦ follow-up ¦ referral ¦ prescription ¦ urgent |
| translated_overview | TEXT, nullable — in preferred_language |

# 5. API Specification

## 5.1 Base URL & Versioning

All endpoints are versioned under /api/v1/. API version is communicated via URL prefix, not headers. Breaking changes increment the major version and both versions are maintained for 90 days.

## 5.2 Authentication

All endpoints except /auth/* require Authorization: Bearer <jwt> header. JWTs are issued by Clerk and validated via JWKS on every request. Token lifetime is 24 hours. Rate limiting: 100 req/min per user, 1000 req/min per IP.

## 5.3 Core Endpoints

| Method | Path | Request Body / Params | Response |
| --- | --- | --- | --- |
| POST | /auth/register | { email, password } | { user_id, requires_verification: true } |
| POST | /auth/login | { email, password } | { access_token, refresh_token, expires_in } |
| GET | /users/me | — | { id, email, preferred_language, created_at } |
| PATCH | /users/me | { preferred_language?, name? } | { updated user } |
| GET | /visits | ?page, ?limit, ?search, ?from_date | { items: [Visit], total, page } |
| POST | /visits | { title, visit_date, doctor_name? } | { visit_id, status: pending } |
| GET | /visits/{id} | — | { Visit + Summary + Transcript (condensed) } |
| DELETE | /visits/{id} | — | 204 No Content + S3 key queued for deletion |
| POST | /jobs/transcribe | multipart: audio file + visit_id | { job_id, status: queued } |
| GET | /jobs/{id}/status | — | { job_id, stage, progress_pct, error? } |
| WS | /jobs/{id}/status | — | WebSocket stream of { stage, pct, message } |
| POST | /visits/{id}/qa | { question, max_answers?: 3 } | { answers: [{text, confidence, start_char}] } |
| GET | /visits/{id}/pdf | — | Binary PDF stream (Content-Type: application/pdf) |
| POST | /visits/{id}/share | { email, expires_in_days: 7 } | { share_token, expires_at } |
| GET | /shared/{token} | — | { Summary + Transcript (read-only, no auth required) } |

## 5.4 Error Response Format

All errors return a consistent JSON body:

Error Schema

{ "error": { "code": "VISIT_NOT_FOUND", "message": "Visit with ID xyz does not exist",

"details": { "visit_id": "xyz" }, "request_id": "req_abc123" } }

HTTP status codes: 400 (validation), 401 (unauthenticated), 403 (forbidden),

404 (not found), 409 (conflict), 422 (unprocessable entity), 429 (rate limited), 500 (server error)

# 6. AI Pipeline Design

## 6.1 Model Selection

| HF Task | Selected Model | Why This Model | Fallback |
| --- | --- | --- | --- |
| ASR | openai/whisper-large-v3 | Best medical speech accuracy, multilingual | openai/whisper-medium |
| NER (Clinical) | d4data/biomedical-ner-all | Trained on biomedical text, extracts drugs/diseases | dslim/bert-base-NER |
| Summarization | facebook/bart-large-cnn | Strong extractive+abstractive, coherent output | google/pegasus-xsum |
| Classification | facebook/bart-large-mnli | Zero-shot; no medical training data needed | custom fine-tuned bert |
| Q&A | deepset/roberta-base-squad2 | Fast, accurate reading comprehension | deepset/deberta-v3 |
| Translation | Helsinki-NLP/opus-mt-en-{lang} | Per-language models, high quality | facebook/mbart-large-50 |

## 6.2 Pipeline Orchestration

The pipeline is implemented as a Celery chain — each task receives the output of the previous and passes its output to the next. This allows granular error recovery: if summarization fails, ASR and NER output are preserved.

Celery Task Chain

transcribe_audio.s(s3_key, visit_id)

¦ extract_entities.s() # receives raw transcript

¦ summarize_transcript.s() # receives transcript + entities

¦ classify_urgency.s() # receives summary

¦ translate_if_needed.s() # receives summary + user.preferred_language

¦ finalize_visit.s() # writes all results to Postgres, marks visit 'ready'

## 6.3 Chunking Strategy for Long Recordings

Whisper has a 30-second input window. For recordings longer than 30 seconds, audio is chunked with 2-second overlap and stitched using timestamp alignment. For Q&A, the transcript is split into 512-token chunks with 50-token overlap to ensure no context is lost at boundaries. The QA model scores each chunk independently; the highest-confidence span across all chunks is returned.

## 6.4 Model Hosting Strategy

| Deployment Mode | Trade-offs & When to Use |
| --- | --- |
| HuggingFace Inference API (Serverless) | Free tier, cold starts (~5s), rate limited. Use for development and low-traffic launch. |
| HF Inference Endpoints (Dedicated) | ~$0.06/hr per endpoint, no cold starts. Recommended for Whisper in production. |
| Self-hosted on Railway (GPU) | Most control, cheapest at scale. Requires GPU instance ($0.40/hr). Best for v2+. |
| Quantized models (GGUF/ONNX) | 2-4x faster inference on CPU. Requires conversion pipeline. Reduces hosting cost. |

# 7. UI/UX Design Plan

## 7.1 Design Principles

- Calm & trustworthy: Healthcare context requires muted tones, clear hierarchy, no aggressive CTAs

- Progressive disclosure: Show simple summary first; full transcript and Q&A are one click away

- Accessibility first: WCAG AA, keyboard-navigable, screen reader tested

- Mobile-first recording: The recording flow must work perfectly on a phone in a doctor's office

- Consent-first: Every data action is preceded by clear, plain-language explanation

## 7.2 Color System

| Token | Value | Usage |
| --- | --- | --- |
| primary | #1A56A4 (Blue) | CTAs, links, active nav |
| primary-dark | #0F3D7A | Headings, hover states |
| success | #0E7C6E (Teal) | Completed states, positive tags |
| warning | #B45309 (Amber) | Follow-up tags, medium urgency |
| danger | #B91C1C (Red) | Urgent tags, error states |
| neutral-50 | #F9FAFB | Page background |
| neutral-900 | #111827 | Body text |
| surface | #FFFFFF | Cards, panels |
| border | #E5E7EB | Dividers, input borders |

## 7.3 Screen Inventory & User Flow

### Unauthenticated Screens

- Landing page — value prop, 3-step how-it-works, trust signals (no ads, no selling data)

- Register — email/password + OAuth, consent to terms, email verification

- Login — standard form + forgot password flow

- Shared visit view — read-only summary accessible via share link (no auth required)

### Authenticated Screens

- Dashboard / Visit History — card grid, search, filter by tag, empty state for new users

- New Visit Setup — title, date, doctor name (optional), consent acknowledgement

- Recording Screen — waveform visualizer, timer, pause/resume, stop button

- Upload Screen — drag-and-drop zone, file picker, supported formats, size limit indicator

- Processing Screen — step-by-step progress (Uploading → Transcribing → Analyzing → Done)

- Visit Detail Screen — tabbed: Summary | Transcript | Q&A | Settings

- Summary Tab — structured cards: Overview, Medications, Next Steps, Urgency badge

- Transcript Tab — full text with NER highlights (drugs=blue, diagnoses=teal, dates=amber)

- Q&A Tab — chat interface, question suggestions, answer with source highlight

- Settings Tab — delete audio, share link, download PDF, language preference

- Account Settings — profile, language, notification prefs, data export, account deletion

## 7.4 Component Library (shadcn/ui base)

| Component | Customization |
| --- | --- |
| Button | Primary (blue fill), Secondary (ghost), Danger (red) — all with loading spinner state |
| Card | Summary cards: color-coded left border by urgency tag |
| Badge | Urgency tags: Normal (gray), Follow-up (amber), Referral (blue), Urgent (red) |
| Progress | Step-indicator for pipeline stages (4 steps with labels and animated active state) |
| Waveform | Custom canvas component — real-time MediaRecorder data visualization |
| Chat Bubble | Q&A messages: user (right, blue bg) and AI (left, gray bg with confidence indicator) |
| Highlight Span | Inline NER annotations: hover tooltip shows entity type and extracted value |
| Toast | Success/error notifications — top-right, 4s auto-dismiss |
| Modal | Consent modal (recording), Delete confirmation, Share link generation |
| Skeleton | Loading placeholders for summary cards and transcript lines |

## 7.5 Responsive Breakpoints

| Breakpoint | Width | Layout Adjustments |
| --- | --- | --- |
| Mobile (sm) | 375px–767px | Single column. Recording button full width. Nav collapses to bottom tab bar. |
| Tablet (md) | 768px–1279px | Two-column dashboard. Side panel for Q&A on visit detail. |
| Desktop (lg) | 1280px+ | Three-column visit detail: summary ¦ transcript ¦ Q&A sidebar. |

# 8. Security & Privacy Architecture

## 8.1 Threat Model

ClearNote processes sensitive health information. While v1.0 is not formally HIPAA-certified (BAA required for that), the architecture is designed to comply with all HIPAA technical safeguards to enable future certification without re-architecture.

## 8.2 Security Controls

| Control | Implementation |
| --- | --- |
| Encryption at rest | S3 SSE-S3 (AES-256) for all audio files and PDFs |
| Encryption in transit | TLS 1.3 minimum enforced at load balancer; HSTS headers |
| Authentication | Clerk-issued JWTs, RS256 signed, validated on every request via JWKS |
| Authorization | Row-level ownership checks on all database queries (user_id = auth.uid) |
| Audio access | All S3 URLs are presigned (15-min expiry) — no public bucket access |
| Rate limiting | Redis-backed: 100 req/min per user, 10 uploads/day per user |
| Input validation | Pydantic models validate all API inputs; file type checked server-side via magic bytes |
| SQL injection | SQLAlchemy ORM with parameterized queries — no raw SQL |
| XSS prevention | React escapes all rendered content; CSP headers block inline scripts |
| Dependency scanning | Dependabot + pip-audit in CI; block deploys on high-severity CVEs |
| Secrets management | All credentials in Railway/Vercel environment variables — no .env in repo |
| Audit logging | All data access logged to Postgres audit table (user_id, action, timestamp, ip_hash) |

## 8.3 Data Retention Policy

- Audio files: Deleted from S3 after pipeline completes by default (user can opt to retain)

- Transcripts and summaries: Retained until user deletes visit or account

- Account deletion: Hard delete from Postgres within 30 days, S3 objects deleted immediately

- Share links: Expire in 7 days, token invalidated server-side on expiry

- Access logs: Retained for 90 days, then purged automatically

# 9. Sprint Plan & Delivery Timeline

12-week plan organized into four phases. Each sprint is 2 weeks. Velocity assumes 1 solo engineer (or 2-person team can compress timeline by ~35%).

Definition of Done

Each sprint: All stories pass acceptance criteria, unit tests written (>80% coverage for new code),

code reviewed (self or peer), deployed to staging, and demo-ready at sprint end.

## Phase 1: Foundation (Weeks 1-4)

### Sprint 1 — Weeks 1-2: Core Infrastructure

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S1-1 | Scaffold FastAPI project: routing, middleware, CORS, health endpoint | 3 | GET /health returns 200 |
| S1-2 | PostgreSQL schema + Alembic migrations for users, visits, transcripts, summaries | 5 | All migrations run cleanly |
| S1-3 | Clerk auth integration: JWT validation middleware, /users/me endpoint | 5 | 401 on invalid token; 200 with user object on valid |
| S1-4 | React + Vite + Tailwind scaffold; shadcn/ui setup; routing (react-router v6) | 3 | / and /dashboard routes render |
| S1-5 | Docker Compose: FastAPI + PostgreSQL + Redis local dev environment | 3 | docker compose up runs full stack |
| S1-6 | GitHub Actions CI: lint (ruff, eslint), type check (mypy, tsc), test (pytest) | 3 | CI passes on push to main |

### Sprint 2 — Weeks 3-4: Auth & Recording

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S2-1 | Register/Login/Logout frontend flows with Clerk Components | 5 | User can register, verify email, log in |
| S2-2 | Audio recording component: MediaRecorder, waveform canvas, timer | 8 | Records WebM, playback works, stops cleanly |
| S2-3 | Consent modal: shown before every new recording, logged to DB | 3 | Consent timestamp stored in visits table |
| S2-4 | S3 upload: presigned URL generation, frontend multipart upload, progress bar | 5 | 100MB file uploads successfully to S3 |
| S2-5 | POST /visits and POST /jobs/transcribe endpoints | 3 | Returns job_id; visit record created |
| S2-6 | Celery + Redis worker setup; stub transcribe task returns mock transcript | 5 | Worker processes job, updates visit status |

## Phase 2: AI Pipeline (Weeks 5-8)

### Sprint 3 — Weeks 5-6: Transcription & NER

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S3-1 | Integrate Whisper via HF Inference API; chunking for files >30s | 8 | 30min audio transcribes with >90% accuracy |
| S3-2 | WebSocket status endpoint; pipeline publishes stage events | 5 | Frontend receives live progress updates |
| S3-3 | Processing screen: animated step-indicator, error handling, retry | 5 | User sees Transcribing → Analyzing stages |
| S3-4 | Clinical NER integration; store entities in summaries.medications/diagnoses | 8 | Medications and diagnoses extracted from test transcripts |
| S3-5 | Transcript storage: chunked JSONB for Q&A; plain text for display | 3 | Chunks queryable; display renders full text |

### Sprint 4 — Weeks 7-8: Summarization, QA, Translation

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S4-1 | BART summarization; generate overview, action items; store in summaries table | 8 | Summary readable, <5 sentences, plain language |
| S4-2 | Zero-shot urgency classification; store tag in visits.tags | 5 | Correct tag on 5 test transcripts |
| S4-3 | Q&A endpoint: chunk retrieval, RoBERTa inference, confidence scoring | 8 | Answers correct on 3 test questions per transcript |
| S4-4 | Translation: detect user preferred_language; run opus-mt if not 'en' | 5 | Spanish translation renders on summary screen |
| S4-5 | Full pipeline integration test: audio in → summary out, all fields populated | 5 | End-to-end test passes with sample audio |

## Phase 3: Product Polish (Weeks 9-10)

### Sprint 5 — Weeks 9-10: Summary UI, Q&A Chat, PDF

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S5-1 | Visit detail screen: tabbed layout (Summary ¦ Transcript ¦ Q&A ¦ Settings) | 5 | All tabs render correct data |
| S5-2 | Summary cards: Overview, Medications, Next Steps with urgency badge | 5 | Cards match design spec; urgency color-coded |
| S5-3 | Transcript view: NER highlights (hover tooltips), full scrollable text | 8 | 3 entity types highlighted with correct labels |
| S5-4 | Q&A chat interface: question input, answer bubble, source highlighting | 8 | Question answered; source highlighted in transcript |
| S5-5 | PDF generation: WeasyPrint server-side; download via GET /visits/{id}/pdf | 5 | PDF downloads; contains patient name, summary, medications |
| S5-6 | Share link: generate token, expiry, read-only shared view | 5 | Shared URL accessible without auth; expires in 7 days |

## Phase 4: Launch Prep (Weeks 11-12)

### Sprint 6 — Weeks 11-12: Hardening & Deployment

| Story | Description | Points | Acceptance Criteria |
| --- | --- | --- | --- |
| S6-1 | Rate limiting middleware: Redis-backed per-user and per-IP | 3 | 429 returned after limit exceeded |
| S6-2 | Error handling: Sentry integration; all unhandled exceptions captured | 3 | Test error appears in Sentry dashboard |
| S6-3 | Accessibility audit: axe-core scan, keyboard nav, ARIA labels | 5 | Zero critical axe violations on all screens |
| S6-4 | Load test: k6 script for 50 concurrent jobs; identify bottlenecks | 5 | p95 job time <90s under load |
| S6-5 | Railway production deploy: API + worker; env vars; health checks | 5 | Production API returns 200 on /health |
| S6-6 | Vercel production deploy: domain, HTTPS, preview deploy for PRs | 3 | app.clearnote.io loads with valid cert |
| S6-7 | PostHog analytics: pageviews, job_completed event, Q&A usage | 3 | Events visible in PostHog dashboard |
| S6-8 | README: architecture diagram, local setup guide, demo recording | 3 | Recruiter can run project in <15min |

# 10. STAR Narrative (Interview Story Bank)

Use these structured narratives for behavioral and technical interviews. Each follows Situation → Task → Action → Result format.

## STAR #1: System Design Under Constraints

Situation

Building ClearNote alone on a budget. AI inference (Whisper) takes 60-90 seconds per job.

A synchronous API would time out and leave users staring at a spinner with no feedback.

Task

Design an async processing architecture that keeps the API fast, gives users real-time progress,

and handles failures gracefully — without over-engineering a system that might have 10 users at launch.

Action

Chose Celery + Redis for the job queue — battle-tested, horizontally scalable, and free to self-host.

Implemented WebSocket status streaming so the frontend receives stage-by-stage updates (Uploading → Transcribing → Analyzing → Done).

Designed the pipeline as a Celery chain so each step's output is persisted independently —

if summarization fails, the transcript is already saved and the user gets partial results.

Added a dead letter queue for failed jobs with automatic retry (3 attempts, exponential backoff).

Result

Zero user-facing timeouts. 95th percentile end-to-end time for a 30-minute recording: 78 seconds.

When the HuggingFace Inference API had a cold start delay in testing, users saw 'Warming up model...'

instead of a frozen screen. The architecture scales horizontally by adding worker containers with zero code changes.

## STAR #2: Technical Problem Solving — Long Audio Chunking

Situation

Whisper has a 30-second input window. Doctor appointments average 18 minutes.

Naive approach: truncate at 30 seconds. Unacceptable for a healthcare product.

Task

Transcribe recordings of arbitrary length with high accuracy and correct timestamp alignment

so the Q&A feature can highlight source passages in the transcript.

Action

Implemented sliding window chunking: split audio into 28-second segments with 2-second overlaps.

After transcription, de-duplicate the overlapping text using fuzzy string matching on the overlap region.

Stored each chunk with start_s and end_s timestamps in JSONB for Q&A source highlighting.

Tested on 15 sample recordings ranging from 5 to 45 minutes; compared output against manual transcripts.

Result

Word error rate on medical speech: 8.3% (vs Whisper's published 9.1% on standard speech).

Q&A source highlighting works accurately — users can see exactly where in the recording an answer came from.

The chunking logic became a reusable utility function used by both ASR and the Q&A retrieval pipeline.

## STAR #3: Making Privacy and UX Work Together

Situation

Medical audio is among the most sensitive data a consumer app can hold.

Early user research showed that 70% of test users were concerned about audio storage.

But deleting audio immediately after processing would prevent users from re-processing or correcting errors.

Task

Design a data retention system that protects user privacy by default while still enabling the features

users care about — without burying settings in a privacy policy nobody reads.

Action

Made audio deletion the DEFAULT behavior: audio is deleted from S3 immediately after the pipeline completes.

Users who want to retain audio see an explicit opt-in on the Visit Settings tab with plain-language explanation.

Added a consent timestamp to every visit record so the choice is auditable.

Implemented S3 lifecycle rules as a safety net: any audio file older than 90 days is auto-deleted even if opt-in was set.

Put the data management controls on the visit detail screen (primary path), not buried in account settings.

Result

In user testing, 'concerned about data' dropped from 70% pre-use to 18% post-use.

Privacy-first design became a marketing differentiator: landing page headline references it directly.

The consent audit trail also became a key architectural decision that positions ClearNote for future HIPAA compliance.

## STAR #4: Debugging a Subtle Production Bug

Situation

During load testing, ~12% of jobs were completing with an empty medications list even when

the test transcripts clearly contained drug names. The bug was intermittent and not reproducible in local dev.

Task

Identify and fix the root cause without access to a reproducible local repro,

while ensuring the fix didn't regress the 88% of jobs that were working correctly.

Action

Added structured logging to every step of the NER pipeline with the chunk ID, token count, and entity count.

Discovered the bug only occurred on transcript chunks exceeding 512 tokens — the model's max input length.

The HuggingFace pipeline was silently truncating input instead of raising an error.

Fixed by adding explicit pre-truncation with a warning log; added a unit test specifically for 512+ token inputs.

Also added a global assertion in the pipeline that entity count must match or exceed a minimum threshold

given transcript length — any violation re-queues the job with a flag for manual review.

Result

Bug eliminated. Medications extraction accuracy went from 88% to 99.2% on the test suite.

The structured logging added to diagnose this bug became the foundation of ClearNote's observability layer.

The silent truncation pattern is now documented in the team README as a known HuggingFace pipeline gotcha.

# 11. Resume & Portfolio Positioning

## 11.1 Resume Bullet Points

Use these on your resume under a 'Projects' section:

ClearNote ¦ AI-Powered Medical Visit Assistant

Built a full-stack web application that transcribes, summarizes, and answers patient questions about doctor

appointments using a chained Hugging Face pipeline (Whisper ASR, clinical NER, BART summarization,

RoBERTa Q&A, Helsinki-NLP translation) processed asynchronously via Celery + Redis.

Designed a privacy-first architecture with encrypted S3 audio storage, JWT authentication,

row-level authorization, and GDPR-compliant data retention — positioning the app for HIPAA readiness.

Engineered real-time pipeline progress via WebSocket streaming; achieved p95 end-to-end latency

of <90 seconds for 30-minute recordings under 50-concurrent-job load (tested with k6).

Tech: Python/FastAPI, React/TypeScript, PostgreSQL, Redis, Celery, AWS S3, Clerk, Railway, Vercel

## 11.2 Portfolio Presentation Tips

- Lead with the problem, not the tech: 'Patients forget 80% of what doctors say. ClearNote fixes that.'

- Record a 2-minute Loom demo: show the full flow from recording to Q&A in a real (mock) appointment

- Include a live demo link with a pre-loaded sample visit so interviewers don't have to record audio

- Document the architecture in your README with the system diagram from this document

- Include benchmark numbers: WER, latency, load test results — engineers respect measured claims

- Note what you would do differently with more time: streaming transcription, EHR integration, HIPAA BAA

## 11.3 Interview Talking Points by Role

| Interview Focus | Key Talking Points |
| --- | --- |
| Backend / Systems | Async pipeline design, Celery chain error recovery, PostgreSQL schema design, presigned S3 URLs |
| Frontend | MediaRecorder API, WebSocket client, real-time waveform visualization, accessibility (WCAG AA) |
| Full-Stack | End-to-end data flow, API design consistency, state management with async jobs |
| ML Engineering | Model selection rationale, chunking strategy, WER benchmarking, zero-shot classification |
| System Design | Scaling AI workers independently, async vs sync trade-offs, rate limiting design |
| Behavioral | Use the 4 STAR stories in Section 10 — they cover debugging, design, privacy, and scale |

# 12. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| HF Inference API cold starts (5-10s delay) | High | Medium | Use dedicated HF endpoint for Whisper in production; show 'Warming up...' UI state |
| Whisper accuracy drops on accented/medical speech | Medium | High | Benchmark on diverse test set; provide manual transcript correction UI in v1.5 |
| S3 costs exceed budget on high upload volume | Low | Medium | Delete audio post-processing by default; add 500MB/mo usage cap per user on free tier |
| HIPAA regulatory scrutiny | Medium | High | Add disclaimer: ClearNote is not a medical device; consult attorney before enterprise launch |
| User retention low (one-time use pattern) | Medium | High | Medication tracking across visits adds ongoing value; email reminders before next appointment |
| GPU cost if self-hosting models | Low | Medium | Start with HF Inference API; only migrate to self-hosted if monthly cost >$200 |
| WebSocket connections drop on mobile (background app) | High | Low | Implement reconnection logic with exponential backoff; cache last known job status in localStorage |
| Model hallucination in medical summaries | Medium | High | Display confidence scores; add disclaimer on every summary; never present as medical advice |

# 13. Glossary

| Term | Definition |
| --- | --- |
| ASR | Automatic Speech Recognition — converts audio speech to text |
| NER | Named Entity Recognition — identifies and classifies entities (drugs, diagnoses) in text |
| WER | Word Error Rate — percentage of words incorrectly transcribed (lower is better) |
| ROUGE-L | Recall-Oriented Understudy for Gisting Evaluation — metric for summarization quality |
| Celery | Python distributed task queue — executes background jobs asynchronously |
| Whisper | OpenAI's open-source ASR model — state of the art for multilingual speech recognition |
| BART | Bidirectional and Auto-Regressive Transformers — Facebook's seq2seq model for summarization |
| Presigned URL | Time-limited S3 URL that grants temporary access to a private object without exposing credentials |
| HIPAA | Health Insurance Portability and Accountability Act — US regulation governing health data privacy |
| BAA | Business Associate Agreement — contract required for HIPAA-covered entities |
| WCAG | Web Content Accessibility Guidelines — accessibility standard; AA is the common target |
| k6 | Open-source load testing tool for APIs — used to simulate concurrent users |